5to1r

Comprehensive Build Plan

From MVP scaffold to production-ready platform

Where you are right now Next.js 16 scaffold ✓ Clerk auth ✓ Convex schema ✓ Tinybird datasource ✓ Inngest wired ✓ shadcn/ui ✓ Agent skills ✓

The ingestion pipeline, trace viewer, SDK, and everything beyond are still to build.

# 1. Current State Audit

A clear picture of what is done, what is wired but untested, and what does not exist yet.

| Component | What exists | Status |
| --- | --- | --- |
| Next.js 16 App Router | Project initialised, App Router configured, layout.tsx with ClerkProvider and ConvexClientProvider | ✅ Done |
| Clerk auth | ClerkProvider in layout, middleware.ts protecting /dashboard and /runs, API routes excluded | ✅ Done |
| Convex schema | projects, agentRuns, alerts tables with correct indexes. convex/ functions scaffolded | ✅ Done |
| Tinybird datasource | spans.datasource defined with correct schema, partitioning, and sort keys | ✅ Done |
| Inngest | Client singleton + inngest-functions.ts scaffolded. /api/inngest route exists | ✅ Scaffolded |
| Tinybird client | tinybird.ts REST client exists | ✅ Scaffolded |
| POST /api/ingest | route.ts exists — unknown if auth + Inngest emit are implemented | ⚠️ Verify |
| Agent skills (.agents/) | 26+ Vercel skills installed | ✅ Done |
| Trace viewer UI | /runs/[runId] page — does not exist | ❌ Not built |
| Cost dashboard | /dashboard — does not exist | ❌ Not built |
| Alert system | Inngest function + Slack webhook — not built | ❌ Not built |
| Python SDK | Does not exist | ❌ Not built |
| TypeScript SDK | Does not exist | ❌ Not built |
| Project onboarding UI | No signup → project creation → API key flow | ❌ Not built |
| Run replay | Does not exist | ❌ Phase 2 |
| Eval engine | Does not exist | ❌ Phase 3 |

# 2. Environment & Configuration Setup

Before writing a single line of product code, every environment variable and third-party service must be properly configured. This is the most common blocker.

## 2.1  Clerk

Create application at clerk.com — choose Email + Google as sign-in methods

Copy NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY and CLERK_SECRET_KEY into .env.local

Enable Organisations in Clerk dashboard (Settings → Organizations) — required for team/project multi-tenancy

Create API Keys template in Clerk (for issuing 5t1r_ prefixed keys to SDK users) — or plan to store them in Convex and validate manually

Set sign-in and sign-up redirect URLs to /dashboard in Clerk dashboard

## 2.2  Convex

Run npx convex dev to provision your Convex deployment and get CONVEX_DEPLOYMENT and NEXT_PUBLIC_CONVEX_URL

Add both to .env.local

Confirm convex/schema.ts is deploying cleanly — check the Convex dashboard for the three tables

Set up Convex environment variables for secrets (TINYBIRD_TOKEN, SLACK_WEBHOOK_URL) via npx convex env set

## 2.3  Tinybird

Create free account at tinybird.co — choose EU or US region (pick once, cannot change)

Create a new Workspace called 5to1r

Push spans.datasource via the Tinybird CLI: tb push tinybird/spans.datasource

Create a read token (for queries from the app) and a write token (for ingestion) in Tinybird dashboard

Add TINYBIRD_TOKEN (write) and TINYBIRD_READ_TOKEN to .env.local and to Convex env

Create your first Pipe in Tinybird — spans_by_run.pipe — that queries SELECT * FROM spans WHERE runId = {runId:String} ORDER BY createdAt — this is what the trace viewer queries

## 2.4  Inngest

Create account at inngest.com and create an app called 5to1r

Copy INNGEST_SIGNING_KEY and INNGEST_EVENT_KEY into .env.local

Verify the /api/inngest route is correctly registered — open http://localhost:3000/api/inngest in the browser, it should return a 200 with Inngest SDK info

In development, run the Inngest Dev Server alongside Next.js: npx inngest-cli@latest dev

## 2.5  Full .env.local checklist

Required environment variables — all must be set before any feature works NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=pk_test_... CLERK_SECRET_KEY=sk_test_... NEXT_PUBLIC_CONVEX_URL=https://....convex.cloud CONVEX_DEPLOYMENT=dev:... TINYBIRD_TOKEN=p.ey... (write token — ingestion) TINYBIRD_READ_TOKEN=p.ey... (read token — queries) INNGEST_SIGNING_KEY=signkey-... INNGEST_EVENT_KEY=... SLACK_WEBHOOK_URL=https://hooks.slack.com/... (optional at MVP)

# 3. Phase 1 — The Ingestion Pipeline (Build First)

This is the critical path. Nothing else in the product works until spans can flow from an agent, through the API, into Tinybird and Convex. Build and test this end-to-end before touching any UI.

## 3.1  Verify and complete POST /api/ingest

Open src/app/api/ingest/route.ts and ensure the following logic is fully implemented:

Extract Bearer token from Authorization header. Return 401 if missing.

Query Convex to find a project matching the API key: ctx.db.query('projects').withIndex('by_apiKey', q => q.eq('apiKey', token)).first()

Return 401 if no project found.

Parse and validate the request body — check that spanId, runId, spanType, input, output, latencyMs, costUsd, createdAt are all present.

Emit an Inngest event: await inngest.send({ name: '5to1r/span.received', data: { ...span, projectId } })

Return 202 Accepted immediately. Never make the SDK wait for the write to complete.

## 3.2  Build the Inngest processSpan function

This runs asynchronously after the API route returns. Open src/lib/inngest-functions.ts and implement:

Receive the 5to1r/span.received event.

Write the span row to Tinybird via POST to https://api.tinybird.co/v0/events?name=spans with the span payload as NDJSON. Use the TINYBIRD_TOKEN.

Upsert the agentRun in Convex: if runId exists, increment spanCount and update totalCostUsd. If not, create it with status 'running'.

Check alert thresholds: if totalCostUsd > project.costThreshold, emit a 5to1r/alert.triggered event.

Mark run as completed when a span with spanType === 'run_end' is received.

## 3.3  Build Convex mutations for agentRuns

upsertRun(runId, projectId, costDelta, spanCount) — creates or updates an agentRun record

completeRun(runId, status) — sets finishedAt and final status

getRun(runId) — returns the full run record (used by trace viewer)

listRunsByProject(projectId, limit) — returns recent runs for the dashboard

## 3.4  Build Convex mutations for projects

createProject(name, clerkOrgId) — generates a 5t1r_ prefixed API key, stores the project

getProjectByApiKey(apiKey) — used by the ingest route for auth

getProjectsByOrg(clerkOrgId) — lists all projects for the logged-in org

## 3.5  Test the pipeline end-to-end

Before building any UI, manually test the full pipeline with curl:

Test the pipeline with a curl command curl -X POST http://localhost:3000/api/ingest \ -H "Authorization: Bearer 5t1r_your_api_key" \ -H "Content-Type: application/json" \ -d '{"spanId":"test-001","runId":"run-001","spanType":"llm_call", "input":"Hello","output":"World","latencyMs":420, "costUsd":0.000400,"modelId":"claude-sonnet-4-5", "toolName":"","createdAt":"2025-01-01T12:00:00Z"}' Expected: 202 Accepted Then check: Tinybird → spans table has 1 row Then check: Convex dashboard → agentRuns table has 1 row with runId=run-001

# 4. Phase 1 — Onboarding & Project UI

The first thing a new user sees after signing up. Must be fast, clear, and end with them holding an API key they can paste into their agent.

## 4.1  Landing page — src/app/page.tsx

Replace the default Next.js page with a proper landing page

Hero: '5to1r — Agent observability for developers'. One sentence. Two CTAs: 'Get started free' and 'View docs'

Three feature blocks: Real-time trace viewer / Cost tracking / Zero-config SDK

Code snippet showing a 5-line SDK install — the fastest possible time-to-value illustration

Clerk SignInButton / SignUpButton in the nav — redirect to /dashboard after auth

## 4.2  Dashboard shell — src/app/dashboard/page.tsx

Protected by Clerk middleware (already configured)

On first visit (no projects exist): show 'Create your first project' empty state

Create Project modal: input for project name → calls createProject Convex mutation → returns API key

Display the generated API key once, with a copy button. Show a warning that it will not be shown again

If projects exist: show list of projects with run counts and last active timestamp

## 4.3  Project settings page — src/app/dashboard/[projectId]/settings/page.tsx

Show project name, created date, API key (masked, with reveal + copy button)

Alert thresholds: cost per run (USD), max duration (seconds) — saved to Convex

Danger zone: delete project (soft delete, confirm dialog)

## 4.4  Navigation

Sidebar with: Dashboard, Runs, Settings, Docs link

Project switcher at top of sidebar if org has multiple projects

UserButton from Clerk in the bottom-left corner — handles sign out, account management

# 5. Phase 1 — The Trace Viewer (Core Product)

This is the single most important UI in the product. It is the reason developers will adopt 5to1r. It must be fast, real-time, and show the full picture of a run in one screen.

## 5.1  Runs list — src/app/dashboard/[projectId]/runs/page.tsx

Convex useQuery hook subscribing to listRunsByProject — live updates as new runs arrive

Table: Run ID, Status badge (running/completed/failed), Span count, Total cost (USD), Duration, Started at

Status badge green/amber/red with a pulsing dot for 'running' state

Click any row to navigate to /dashboard/[projectId]/runs/[runId]

Filter bar: by status, date range, cost range

Pagination — default 25 per page

## 5.2  Run detail — src/app/dashboard/[projectId]/runs/[runId]/page.tsx

This page has two data sources: Convex (run metadata, live) and Tinybird (span rows, queried on load).

Run header: Run ID, status badge, total cost, total duration, span count, started/finished times

If status is running: show live updating cost and span count via Convex subscription

Fetch spans from Tinybird via the spans_by_run pipe

Render as a vertical timeline with cards and left border coloured by spanType

Span types and colours: llm_call (indigo), tool_call (green), decision (amber), error (red), run_end (gray)

Each span card shows: spanType badge, modelId or toolName, latencyMs, costUsd, timestamp

Click a span card to expand: show full input JSON and output JSON in syntax-highlighted code blocks

Show a Recharts horizontal bar chart at the top — one bar per span, width = latencyMs, colour = spanType

Run summary sidebar: cost breakdown, latency breakdown, model usage, tool usage

## 5.3  Tinybird Pipes to create

spans_by_run — SELECT * FROM spans WHERE runId = {runId:String} ORDER BY createdAt

cost_by_project_daily — SELECT toDate(createdAt) as date, sum(costUsd) as total FROM spans WHERE projectId = {projectId:String} GROUP BY date ORDER BY date

spans_by_type — SELECT spanType, count() as count, avg(latencyMs) as avgLatency, sum(costUsd) as totalCost FROM spans WHERE runId = {runId:String} GROUP BY spanType

recent_runs_summary — SELECT runId, count() as spanCount, sum(costUsd) as totalCost, min(createdAt) as startedAt, max(createdAt) as finishedAt FROM spans WHERE projectId = {projectId:String} GROUP BY runId ORDER BY startedAt DESC LIMIT 50

# 6. Phase 1 — Cost & Usage Dashboard

Developers need to understand their agent costs immediately. This dashboard is a key retention driver — people check it daily once they are paying for LLM API calls.

## 6.1  Dashboard page — src/app/dashboard/[projectId]/page.tsx

Stat cards: total spend today, total spans today, active runs right now, failed runs today

Cost over time chart: Recharts LineChart, last 30 days, toggleable by spanType

Date range picker: 7d / 30d / 90d

Model cost breakdown: Tremor BarChart by model name

Run cost distribution: histogram highlighting outlier expensive runs

Recent runs table: last 10 runs with status, cost, duration — click to open trace viewer

# 7. Phase 1 — Alert System

Alerts are the feature that makes 5to1r feel like production infrastructure rather than a debug tool. A developer should know their agent failed before their users do.

## 7.1  Alert Inngest function

Listen for 5to1r/alert.triggered events emitted by the processSpan function

Write the alert to Convex alerts table with: runId, type, message, triggeredAt, projectId

Send Slack notification via SLACK_WEBHOOK_URL if configured

Send email via Clerk or Resend to the project owner if Slack is not configured

## 7.2  Alert types to implement

run_failed: a span with spanType error and no subsequent non-error spans

cost_exceeded: totalCostUsd for the run has passed the project costThreshold setting

duration_exceeded: time since startedAt exceeds maxDurationSeconds with no run_end span

run_stalled: no span received for a running run in the past 5 minutes

## 7.3  Alerts UI

Alerts bell icon in the sidebar nav with unread count badge

Alerts page at /dashboard/[projectId]/alerts — newest first

Each alert: type badge, message, timestamp, link to the offending run

Mark as resolved button — updates Convex record

Alert settings in project settings page

# 8. Phase 1 — The SDKs (Python + TypeScript)

The SDKs are the product's front door. Every developer interaction with 5to1r starts with pip install or npm install. They must be dead simple — one import, one decorator, done.

## 8.1  Python SDK — packages/python-sdk/

Create packages/python-sdk/ or separate repo at 5to1r/sdk-python

Structure: src/fivetoone/, __init__.py, client.py, span.py, decorators.py, exceptions.py

Install: pip install 5to1r

@trace_agent decorator wraps the function, generates runId, and sets up span capture

Provide span() context manager and llm_call(), tool_call(), decision() helpers

All POSTs are async — never block the agent

Retry failed POSTs up to 3 times with exponential backoff — never crash the agent

Configurable via environment variable FIVETOONE_API_KEY

Send run_end span automatically when decorated function returns or raises

Capture exception details in run_end output if agent raises

Publish to PyPI as 5to1r, use pyproject.toml, GitHub Actions, minimum Python 3.9

## Python SDK usage example

Python SDK usage example from fivetoone import trace_agent, FiveToOneClient client = FiveToOneClient(api_key="5t1r_your_key") @trace_agent(client=client) def my_agent(goal: str) -> str: # your agent code here return result

## 8.2  TypeScript SDK — packages/ts-sdk/

Install: npm install @5to1r/sdk

Export FiveToOneClient, traceAgent, llmCall, toolCall, decision

Use native fetch in Node 18+ — no dependencies

traceAgent wraps async functions, generates runId, sends run_end on completion

All span POSTs are fire-and-forget

Reads FIVETOONE_API_KEY from process.env

Publish to npm as @5to1r/sdk

Export full TypeScript types and use GitHub Actions for tsc, jest, npm publish

## 8.3  SDK documentation

README.md with 5-minute quickstart for both Python and TypeScript

Working demo example that sends spans to a demo project

CHANGELOG.md starting from 0.1.0

CONTRIBUTING.md for tests and PRs

# 9. Phase 2 — Run Replay

Run replay is the single feature that separates 5to1r from a logging tool. The ability to step through a past agent run interactively — seeing exactly what the agent saw at each step — is worth the engineering effort.

## 9.1  Data requirements

Full span input/output JSON must be stored

For very large payloads, store truncated version in Tinybird and full version in S3

Implement S3 upload in processSpan when input/output JSON > 10KB

## 9.2  Replay UI

Add a Replay run button to run detail page

Replay mode shows spans one at a time with Previous / Next / Play controls

Each step shows full input, output, model/tool used

Play mode auto-advances every 1.5 seconds

Highlight the current span in the main timeline while replaying

## 9.3  Re-run a span (advanced)

Allow developer to edit span input and re-run it against same model

Call LLM API from a Next.js server action with developer API key

Show new output alongside original — A/B comparison

Phase 2b only after replay is complete

# 10. Phase 2 — Orchestrator & Runtime Layer

Once developers are using the trace layer daily, the runtime layer is the natural upsell — they want 5to1r to not just observe their agents but to run them reliably.

## 10.1  Orchestrator SDK extension

Extend SDKs with an Agent class

Agent(goal, tools, memory, max_cost_usd, model)

run(input) executes the agent with 5to1r managing the step loop

Automatic cost ceiling, retry, model fallback

## 10.2  Tool registry

Tool registration API: client.register_tool(name, function, description, schema)

Versioned tools with stable tested versions

Tool auth and token refresh

Tool registry UI with versions, call counts, error rates

## 10.3  Memory manager

Short-term memory: smart context window management

Long-term memory: vector store integration

Episodic memory: relevant past runs surfaced to new runs

Memory backend: Convex + Upstash Vector

# 11. Phase 3 — Eval Engine

The eval engine is the retention moat. Once a team has written their agent test suite through 5to1r, the switching cost becomes enormous.

## 11.1  Eval SDK

Evals defined in code alongside the agent

client.eval(name, input, assertions)

Assertions: called_before, never_called, output_contains, cost_under, completed_in

Run evals manually: npx 5to1r eval run

Run evals in CI and fail build if eval fails

## 11.2  Eval runner

Store eval runs in Convex evalRuns table

Eval results UI: pass/fail per assertion, diffs between runs

Baseline tracking and automatic regression detection

## 11.3  Enterprise controls

SSO via Clerk Enterprise

Audit log of key use, trace views, settings changes

Role-based access: Admin, Developer, Viewer

Data residency and custom retention

# 12. Docs & Developer Experience

For a developer tool, documentation IS the product. A developer who cannot get a span into 5to1r within 5 minutes will not come back.

## 12.1  Docs site

Use Mintlify or Nextra

Docs at docs.5to1r.com

Structure: Quickstart / Concepts / Python SDK / TypeScript SDK / API Reference / Guides

## 12.2  Quickstart

Sign up at 5to1r.com

Create project and copy API key

pip install 5to1r or npm install @5to1r/sdk

Add two lines to your agent

Run agent and open trace viewer

## 12.3  API Reference

OpenAPI spec for POST /api/ingest

Span payload schema with field descriptions and examples

Error codes: 401, 402, 422, 429, 500

## 12.4  Guides

How to instrument a LangChain agent with 5to1r

How to instrument a Vercel AI SDK agent with 5to1r

Debugging a runaway cost agent

Setting up eval tests in CI

Understanding token costs

# 13. Infrastructure & Deployment

## 13.1  Vercel deployment

Connect GitHub repo to Vercel

Add all env vars

Production domain: 5to1r.com

Preview deployments for every PR

Configure Inngest production /api/inngest URL

## 13.2  Convex production deployment

Run npx convex deploy

Set all environment variables on production Convex deployment

Convex is globally distributed — no region selection needed

## 13.3  Tinybird production

Tinybird prod workspace is already production-grade

Enable workspace backups

Set billing alert for ingestion spikes

## 13.4  Monitoring 5to1r itself

Vercel Analytics

Sentry via @sentry/nextjs

Inngest built-in monitoring

Uptime monitoring via Better Uptime or UptimeRobot

Create /api/health route

# 14. Go-to-Market Tasks

Shipping the product is not enough. Getting developers to know about it, try it, and tell others is a parallel workstream that starts before launch.

## 14.1  Pre-launch

Set up coming soon page and email waitlist

Open source SDK repos immediately

Start build-in-public thread with weekly screenshots

Join Latent Space Discord, AI Engineer Discord, r/MachineLearning, r/LocalLLaMA

Write: Why AI agents fail in production and what we are doing about it

## 14.2  Launch day

Product Hunt launch assets: logo, screenshots, 60-second demo video, tagline

Hacker News Show HN post focused on problem not features

Post demo video on X/Twitter, LinkedIn, Discords

Respond to every comment within one hour

Have a 10-second Loom demo ready

## 14.3  Post-launch growth

Reach out directly to first 20 developers

Write one technical article per week

Add Share trace button for public read-only links

Integrate with LangChain, LlamaIndex, Vercel AI SDK

Apply to Y Combinator

# 15. Monetisation Setup

## 15.1  Stripe integration

Create Stripe account and products: Free, Pro ($49/month), Team ($299/month)

Install Stripe packages

Create webhook handler, checkout session creator, portal session creator

Store Stripe customer ID and subscription status in Convex

Enforce plan limits in processSpan

Upgrade prompt when approaching plan limits

# 15.2 Plan limits to enforce

| Feature | Free | Pro | Team |
| --- | --- | --- | --- |
| Spans per month | 50,000 | 5,000,000 | 50,000,000 |
| Trace history | 7 days | 90 days | 1 year |
| Run replay | No | Yes | Yes |
| Eval engine | No | No | Yes |
| Alert channels | Email only | Email + Slack | Email + Slack |
| Team members | 1 | 5 | Unlimited |
| Projects | 1 | 10 | Unlimited |
| Price | Free | $49/month | $299/month |

# 16. Master Task Checklist — Prioritised

Every task needed to ship the MVP, in order. Work top to bottom. Do not skip ahead.

## WEEK 1 — Environment & Pipeline

Set up Clerk application, copy keys to .env.local

Run npx convex dev, confirm three tables appear in Convex dashboard

Create Tinybird account, push spans.datasource via CLI, create read + write tokens

Create Inngest app, copy keys to .env.local, confirm /api/inngest returns 200

Implement createProject Convex mutation

Verify POST /api/ingest

Implement processSpan Inngest function

End-to-end test: curl → 202 → Tinybird row → Convex row

## WEEK 2 — Core UI

Build landing page

Build dashboard shell with sidebar navigation

Build Create project flow + API key modal

Create spans_by_run Tinybird Pipe

Build runs list page with Convex live query

Build run detail page

Span card expand/collapse with JSON display

Run summary sidebar

## WEEK 3 — Dashboard, Alerts, SDKs

Create Tinybird Pipes for cost and spans

Build cost dashboard

Implement alert Inngest function

Implement Slack webhook notification

Build alerts UI

Build Python SDK

Build TypeScript SDK

Publish Python SDK to PyPI

Publish TypeScript SDK to npm

## WEEK 4 — Polish, Docs, Launch

Write SDK README

Set up docs site

Write Quickstart and SDK docs

Record 60-second demo video

Set up Vercel deployment and domain

Deploy Convex to production

Set up Sentry and uptime monitoring

Prepare Product Hunt assets

Prepare Hacker News Show HN post

Launch

## POST-LAUNCH — Phase 2

Stripe integration

S3 integration for large span payloads

Run replay UI

Orchestrator SDK extension

Tool registry

Short-term memory manager

LangChain integration plugin

Vercel AI SDK integration plugin

## PHASE 3 — When paying teams are live

Eval framework

Long-term memory

SSO via Clerk Enterprise

Audit logs

Role-based access control

Data residency options

Multi-agent coordination

# 17. The One Thing

Ship the pipeline first. Nothing else matters until spans flow. Every hour spent on the trace viewer UI before the pipeline works is wasted. The moment you can run a curl command and see a span appear in Tinybird in real time — that is the moment 5to1r becomes real. Build that first. Build everything else second.